# **SWAD Project 2021 – Kilkee Krafts – Progress Record**

**Student Name: Rhys Quilter Student K Number: K00241356**

## **Project Tasks to be Done**

|  |  |  |  |
| --- | --- | --- | --- |
| Members / Non-Members (43%) | Administration (20%) | General Issues (8%) | Additional Features (17%) |
| * Register with Site (7%) * Login / Login / Remember Me (9%) * Browse Products / Drilldown / Search (8%) * Add to Wish List Table (7%) * Add to / Remove from Cart – Sessions (7%) * View / Amend Orders (5%) | * **Login / Logout (5%)** * **Add / edit / delete Product with Image (5%)** * **Drilldown / Search (5%)** * **View / Amend Orders (5%)** | * **Encrypt & Database Password** * **Pleasant & Consistent UI** * **Handle Errors** * **Validate & Repopulate Forms** | * **Used online bootstrap for CSS.** * **Admin can view customers details.** * **Added a delete from wish List button** |

## **Weekly Progress Record**

|  |  |
| --- | --- |
| Week | Progress. List the project changes you have made since the last upload. Use the information on the project tasks table above |
| 1. Sun Dec 6th | **Worked on the customer model, got data from the Customers details to display on the customers View page** |
| 2. Tue Jan 12th | **Worked more on the customer Model, got the view Customer details page to display when link is pressed, no CSS implemented yet hoping to get that done**  **Next upload.**  **Worked on coding the Product Controller and the appropriate Views associated with that controller, there is still a few bugs that need fixing but should hae all that sorted by next upload**  **Started working on displaying the images on the header, got it coded but not tested yet.** |
| 3. Tue Jan 19th | **DID NOT UPLOAD THIS WEEK DUE TO LOGGED ABSENCE** |
| 4. Tue Jan 26th | **Worked on my login page got it working with a small bug.**  **Worked on my css a small bit more to improve the styling.**  **I’ve started working on the orders page to prepare for wishlist/cart functionality.** |
| 5. Tue feb 2nd | **Got login page fully working.**  **Worked on admin login not fully working.**  **Got orders page fully working.**  **Started on wishlist.** |
| 6. Tue Feb 9th | **Got wishlist working for customers, also added in a delete from wishlist as an extra feature.**  **Done the css for wishlist.** |
| 7. Tue Feb 16th | **Worked more on admin login, got admin login working.**  **Used same table as customers but added in a table “IsAdmin” if 1 = admin if 0 = not admin.**  **Created a secret hidden pixel that when clicked on brings you to the admin login page. “press ctrl A to highlight hidden pixel when in customer login page then hover over and click and it takes you to admin login”** |
| 8. Tue Feb 23rd | **Worked on the admin orders where they can view edit and delete orders.** |